PROJECT PROPOSAL

WANBAI-STORE

Design & Development of a Digital Goods & Game Top-Up E-Commerce Platform

| PREPARED FOR (CLIENT) Alrbei Uhiu | PREPARED BY Zai Ashfaq |
| --- | --- |
| PROJECT WANBAI-STORE | ROLE Senior Full Stack Web & App Developer |
| TOTAL PROJECT COST $350 USD | DATE June 28, 2026 |

Delivered across 5 structured milestones • Advance-based payment

# Contents

# 1. Introduction

Dear Alrbei Uhiu,

Thank you for the opportunity to work on WANBAI-STORE. This proposal outlines how I will design and develop your digital goods and game top-up store — a fast, secure, mobile-friendly platform for selling game top-ups, gift cards, e-payment services, software keys, telecom recharge, and app subscriptions with instant digital delivery.

The project is organised into five clear milestones with defined deliverables, a fixed total cost of $350 USD, and a transparent advance-based payment schedule so we both stay aligned at every stage. My goal is a clean handover of a working store you can run and grow.

I look forward to building this with you.

Warm regards,

Zai Ashfaq

Senior Full Stack Web & App Developer

# 2. Project Overview

WANBAI-STORE will be a modern, right-to-left (RTL) friendly, multi-currency e-commerce platform specialised in digital products with automatic, instant delivery. Core characteristics:

- Multi-category storefront (game top-ups, gift cards, e-payment, social media services, activation keys, shopping cards, telecom, app subscriptions).

- Instant digital delivery by email and inside the customer account — no physical shipping.

- Guest checkout plus full user accounts with wallet, orders, favorites, and notifications.

- Multi-currency display and multiple payment methods.

- Admin back-office to manage the catalog, orders, users, content, and payments.

- Mobile-first responsive design with a dedicated mobile navigation experience.

# 3. Scope of Work & Milestones

The work is divided into five milestones. Each milestone is paid in advance — the milestone payment is made before its work begins, and the milestone is delivered once that work is complete.

| Milestone 1: Setup, Branding & UI/UX Design | $80 advance | 3–5 days duration |
| --- | --- | --- |

Deliverables:

- Requirements finalization and project plan sign-off.

- Project & environment setup (frontend, backend, database, repository, hosting plan).

- Brand application for WANBAI-STORE (logo placement, colors, typography).

- Complete UI/UX design with RTL-ready, mobile-first layout.

- Home page design + global components: header/navbar, footer, and mobile bottom navigation.

- Responsive design system and component library.

| Milestone 2: Storefront, Catalog & Product Pages | $70 advance | 4–6 days duration |
| --- | --- | --- |

Deliverables:

- Category system with up to 8 categories and listing pages (grid/list view + pagination).

- Product detail pages: variant groups, denomination/package selection, dynamic pricing.

- Player-ID / input fields for top-up products; code-based flow for gift cards.

- Home sections: hero slider/banners, per-category product showcases, testimonials, partners.

- Multi-currency selector with price conversion and search.

| Milestone 3: User Accounts, Wallet & Checkout | $70 advance | 4–5 days duration |
| --- | --- | --- |

Deliverables:

- Authentication: email/password, Google & Facebook login, and password reset.

- User dashboard: orders, favorites/wishlist, notifications, and profile settings.

- Wallet / balance system (top-up credit usable at checkout).

- Guest checkout flow and order creation.

- Favorites (Save) and notifications wiring across the store.

| Milestone 4: Payments, Delivery & Admin Panel | $70 advance | 4–6 days duration |
| --- | --- | --- |

Deliverables:

- Payment gateway integration (one primary gateway + groundwork for additional methods).

- Instant digital delivery engine (email + in-account code/top-up delivery).

- Gift-card inventory management and integration hooks for top-up/supplier APIs.

- Admin back-office: manage categories, products, pricing, orders, users, and content.

- Order status, refunds handling, and basic sales reporting.

| Milestone 5: Content, SEO, Support, Testing & Launch | $60 advance | 3–5 days duration |
| --- | --- | --- |

Deliverables:

- Help center, support tickets, and WhatsApp/Telegram contact channels.

- Static & legal pages (About, Terms, Privacy, Return, Cookie, GDPR) and basic blog/CMS.

- Reviews & ratings module on product pages.

- SEO setup: meta tags, OpenGraph/Twitter cards, sitemap, canonical URLs.

- Full testing, bug fixing, deployment to live hosting, and project handover with docs.

# 4. Payment Schedule

The total project cost is $350 USD, split across the five milestones below. Every milestone is paid in advance: the client releases each milestone payment before that milestone's work starts.

| Milestone | Work Stage | Payment | When Paid |
| --- | --- | --- | --- |
| Milestone 1 | Setup, Branding & UI/UX Design | $80 | Advance — to kick off the project |
| Milestone 2 | Storefront, Catalog & Product Pages | $70 | In advance, before M2 begins |
| Milestone 3 | User Accounts, Wallet & Checkout | $70 | In advance, before M3 begins |
| Milestone 4 | Payments, Delivery & Admin Panel | $70 | In advance, before M4 begins |
| Milestone 5 | Content, SEO, Support, Testing & Launch | $60 | In advance, before M5 begins |

| TOTAL PROJECT COST | $350 | USD |
| --- | --- | --- |

How the advance model works: an $80 advance starts the project (Milestone 1). When a milestone is delivered and approved, the advance for the next milestone is released so the next stage can begin. This keeps the project funded one step ahead and protects both sides.

# 5. Estimated Timeline

Estimated total delivery time is approximately 3–4 weeks of active development, depending on feedback turnaround and third-party/supplier readiness. Milestones run sequentially; timely milestone payments and approvals keep the schedule on track.

# 6. Inclusions, Assumptions & Notes

### Included

- Full design and development of the WANBAI-STORE website as described above.

- Admin panel for managing the store.

- Responsive, mobile-friendly, RTL-ready build.

- Deployment to live hosting and handover.

### Client to provide

- Brand assets (logo, colors) and final product content/pricing.

- Domain, hosting account, and payment-gateway merchant account/credentials.

- Supplier / top-up API accounts and credentials for instant top-up products.

### Important note on supplier APIs

Instant game top-ups (e.g. Free Fire, PUBG) depend on third-party reseller/supplier APIs. This proposal includes integrating supplier APIs that the client provides with standard documentation. If a chosen supplier has no API (manual fulfillment only) or requires complex custom integration, it will be handled as a small add-on by mutual agreement.

### Revisions & support

- Reasonable revisions are included within each milestone's scope.

- Major new features beyond this scope are quoted separately as add-ons.

- Post-launch bug fixes for delivered features are covered for 14 days after handover.

# 7. About Me

I am Zai Ashfaq, a Senior Full Stack Web & App Developer. I build complete, production-ready web and mobile applications — from clean, responsive frontends to secure backends, payment integrations, and admin systems. I work in clear milestones with transparent communication so you always know what is being delivered and when.

# 8. Acceptance

To proceed, please confirm acceptance of this proposal and release the Milestone 1 advance of $80 to begin. Signing below indicates agreement to the scope, milestones, and advance-based payment schedule outlined in this document.

| Client — Alrbei Uhiu (Date) | Developer — Zai Ashfaq (Date) |
| --- | --- |

Thank you for considering this proposal — WANBAI-STORE